**Project Meeting**

Date and time 2nd of December 2019 at 5:50 p.m.

Location Webinar at Adobe Connect: <https://connect.funet.fi/ryqrovt3syr0/>

Participants Jaakko Ikäheimo, member

Konsta Holm, member

Toni Kemppainen, member

Simo Kaltiainen. member

Pertti Heikkilä, supervisor

1. Project status

BankSimul.exe Under construction

databaseDLL.dll Under construction

rfidDLL.dll Under construction

pinDLL.dll Under construction

2. Problems and solutions

rfidDLL not reading data correctly. Solutions are not yet discovered.

3. Other project deliveries

Deposit money function developed.

4. The next goals and tasks

Next goal is to finish DLL-files and get them to work together with interface.

Distribution Jaakko Ikäheimo,

Konsta Holm,

Toni Kemppainen,

Simo Kaltiainen.

Pertti Heikkilä.