**Project Meeting**

Date and time 16th of December 2019 at 5:50 p.m.

Location Webinar at Adobe Connect: https://connect.funet.fi/ryqrovt3syr0/

Participants Pertti Heikkilä, the chairman

Simo Kaltiainen, secretary

Konsta Holm, presenter

Jaakko Ikäheimo, member

Toni Kemppainen, member

Johanna Talvensaari, linguist

1. Project status

Project was in a working beta stage, and supposed to be finished during this week, staying within schedule.

2. Problems and solutions

There were no actual problems. Due to our time constraints, however, there were still things to be finished up.

3. Other project deliveries

- Adding money transfer functionality to master branch

- Updating documentations to contain added features

- Making demonstration video

4. The next goals and tasks

During this week, we will implement aforementioned additions and carry out final cleaning of code.

Simo Kaltiainen

secretary

Distribution Pertti Heikkilä

Konsta Holm

Jaakko Ikäheimo

Toni Kemppainen

Johanna Talvensaari